## Slide 1
Cloud-Based Food Surplus Prediction and Hyperlocal Redistribution Network
CNAD PROJECT REVIEW – 2
TEAM MEMBERS
2420030073 – Y. Bhavika
2420030038 – N. Keerthi Sri
2420030149 – Y. Adarsh Rishi
Under the Guidance of: V. Vinisha
Cloud-Native Application Development and Container Orchestration (24CND3101)

## Slide 2
Progress & Implementation
1. Review 1 Summary & Feedback
2. System Architecture & Design
3. Implementation Progress
4. Technology Stack & Integration
5. Challenges & Solutions
6. Demo & Prototype Results
7. Timeline & Next Milestones

## Slide 3
Summary & Key Feedback
Strengths
• Clear problem statement
• Comprehensive research
• Well-defined objectives
Feedback
• Focus on microservices implementation
• Emphasize cloud scalability
• Include security considerations
Actions Taken
• Designed service architecture
• Started backend development
• Created UI mockups

## Slide 4
System Architecture & Microservices Design
User Service
Surplus Registration
Prediction Engine
Matching & Allocation
Notification Service
Tracking Service
Analytics Dashboard
Cloud Storage (AWS S3)

## Slide 5
Implementation Progress Status
Backend Services (Java/Spring Boot)
70%
React Frontend UI
55%
Prediction ML Model
60%
Database Schema & Integration
80%
API Gateway & Security
45%
Cloud Deployment Setup
40%

## Slide 6
Technology Stack & Integration
Frontend
React, HTML/CSS, Leaflet Maps, OpenStreetMap API
Backend
Spring Boot, Java, RESTful APIs, Microservices
ML/Prediction
Java ML libraries, Time-series forecasting
Database
PostgreSQL, Caching Layer (Redis)
Cloud/Deployment
Render, AWS S3, Docker containers
Tools
Git, Maven, Postman, JUnit Testing

## Slide 7
Challenges Encountered & Solutions
!
Prediction accuracy with limited historical data
Implemented data augmentation and ensemble methods
!
Real-time location tracking complexity
Integrated Leaflet with batch geocoding APIs
!
Microservices communication latency
Implemented API caching and message queues
!
Data consistency across services
Event-driven architecture with database transactions

## Slide 8
Demo & Prototype Results
User Registration
✓ Donor & recipient sign-up completed
✓ Role-based access control implemented
Surplus Registration
✓ Form validation working
✓ Image upload to S3 functional
Map Integration
✓ Leaflet maps displaying donors/recipients
✓ Real-time location filtering
Prediction Engine
✓ Basic ML model achieving 65% accuracy
✓ Prediction API endpoint working

## Slide 9
Timeline & Next Milestones
1
Week 1-2
Complete frontend UI
Integrate payment system
2
Week 3-4
Notification service
Advanced matching algorithm
3
Week 5-6
Security audit
Performance optimization
4
Week 7-8
Final testing
Deployment & demo

## Slide 10
Thank You!